Project Phases Document

Phase 1 – Project Foundation

Goal

Set up the project architecture and establish the technical foundation.

Deliverables

- Initialize Next.js project

- Configure TypeScript

- Configure Tailwind CSS

- Set up App Router

- Create global layout

- Configure fonts

- Configure theme/colors

- Set up reusable component library

- Configure SEO defaults

- Configure metadata

- Configure ESLint & Prettier

- Configure Git repository

- Configure deployment environment

Phase 2 – Design System & Reusable Components

Goal

Build reusable UI components for consistency across the website.

Deliverables

- Navigation Bar

- Footer

- Buttons

- Cards

- Section Headers

- Statistics Cards

- Timeline Component

- Product Card

- CTA Section

- Form Components

- FAQ Accordion

- Global Container

- Grid System

- Loading States

- Empty States

- Error Components

Phase 3 – Homepage

Goal

Build the primary landing page that introduces the company and drives enquiries.

Sections

- Hero

- Trust Strip

- Who We Are

- Why Buyers Choose Us

- Product Range Preview

- Global Reach Preview

- Industries Served

- Blog Preview

- Call-to-Action Banner

- Footer

Source-derived homepage sections.

Phase 4 – About Us & Infrastructure

Goal

Showcase the company's heritage, manufacturing capability, and production infrastructure.

Sections

- Page Banner

- Company Story

- Heritage Timeline

- Manufacturing Facility

- Infrastructure Highlights

- Quality & Compliance

- Mission

- Why Partner With Us

- CTA Section

Phase 5 – Products

Goal

Present the product portfolio and manufacturing process.

Sections

- Page Banner

- Product Introduction

- Notebook Categories

- Paper Packaging

- Private Label & Customization

- Quality Assurance Process

- Catalogue Download

- Sample Request

- Quote CTA

Phase 6 – Reach / Markets

Goal

Demonstrate international export capability.

Sections

- Page Banner

- Global Introduction

- Interactive World Map

- Regional Markets

- Export Process

- Statistics

- Contact CTA

Phase 7 – Blog

Goal

Create an SEO-focused content hub.

Sections

- Blog Banner

- Introduction

- Categories

- Featured Articles

- Newsletter

- CTA

Phase 8 – Contact Us

Goal

Generate qualified business enquiries.

Sections

- Contact Banner

- Introduction

- Contact Information

- Contact Form

- Google Map

- Social Links

- FAQ

- Footer CTA

Phase 9 – CMS Integration

Goal

Connect the website to a content management system.

Deliverables

- Blog Management

- Product Management

- Company Information

- Market Information

- SEO Metadata

- Media Library

Phase 10 – Integrations

Goal

Connect external business services.

Deliverables

- Contact Form Email

- Business WhatsApp

- Google Maps

- Google Analytics 4

- Google Search Console

- Microsoft Clarity

- Newsletter Integration

Phase 11 – SEO & Performance

Goal

Prepare the website for search engines and fast loading.

Deliverables

- Meta Tags

- Open Graph

- Twitter Cards

- Structured Data

- XML Sitemap

- Robots.txt

- Image Optimization

- Lazy Loading

- Core Web Vitals Optimization

- Accessibility Improvements

Phase 12 – Animations & Micro Interactions

Goal

Enhance the premium user experience.

Deliverables

- Page Transitions

- Scroll Animations

- Hero Animations

- Section Reveals

- Statistics Counter

- Hover Effects

- CTA Animations

- Smooth Scrolling

- Loading Animations

Phase 13 – Testing & Quality Assurance

Goal

Validate the website before deployment.

Deliverables

- Responsive Testing

- Cross-Browser Testing

- Accessibility Testing

- Form Validation Testing

- Performance Testing

- SEO Validation

- Content Review

- Bug Fixes

Phase 14 – Deployment & Launch

Goal

Launch the production website.

Deliverables

- Production Build

- Domain Configuration

- SSL Setup

- CDN Configuration

- Analytics Verification

- Final SEO Verification

- Production Deployment

- Post-Launch Monitoring

Development Roadmap Summary

| Phase | Deliverable |
| --- | --- |
| Phase 1 | Project Setup & Foundation |
| Phase 2 | Design System & Reusable Components |
| Phase 3 | Homepage |
| Phase 4 | About Us & Infrastructure |
| Phase 5 | Products |
| Phase 6 | Reach / Markets |
| Phase 7 | Blog |
| Phase 8 | Contact Us |
| Phase 9 | CMS Integration |
| Phase 10 | Third-Party Integrations |
| Phase 11 | SEO & Performance |
| Phase 12 | Animations & Micro Interactions |
| Phase 13 | Testing & QA |
| Phase 14 | Deployment & Launch |

This sequence minimizes rework by first establishing the foundation and reusable UI, then building each content page defined in the project document, followed by integrations, optimization, testing, and deployment.